UNIVERSITY OF NEGROS OCCIDENTAL-RECOLETOS

Bacolod City

COLLEGE OF INFORMATION TECHNOLOGY

PROGRESS MONITORING REPORT

| Areas to be Monitored | Statement of Status / Level of Implementation | Success Indicator | Time Targets | Issues and Challenges |  | Strategies to Address Issues and Challenges |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Human | Technical |  |
| Application Development | The Status of our Mobile Application is that the Log in and sign-up interface are finished, camera dashboard and main dashboard are also finished the statistics dashboard are not yet finished and currently doing it. Module of adding a new device in the system or iot is not yet started. Predicting of past activities is not yet developed | Users can log in, view basic dashboard, and receive sample alerts from the system. | 1 Month | Limited experience in mobile app optimization | Integration of real-time sensor data to the app | Conduct testing iterations and integrate backend APIs step-by-step |
| Module Mapping and UI/UX Design | System modules (Activity Detection, Fire Detection, Dashboard) are defined; UI layout is partially completed but its more than 50% finished | User interface is functional and easy to navigate | 1 Month | Design consistency | UI responsiveness across devices | Use standard UI frameworks and revise design based on feedback |
| Database Design and Data Integrity | Database structure for sensor logs, alerts, and users is but this is not yet finished, and we believe it’s in 50%, | Data is stored and retrieved accurately without errors. | 1 Month | Query optimization knowledge | Data synchronization delays | Normalize database and test queries regularly |
| System Integration and Backend Development | The system Integration is around 70% and the backend is in the 50% done already | Sensor data is successfully processed and displayed in the mobile dashboard in near real-time. | 1 Month | Difficulty in debugging API and sensor integration | Data transmission delays and API connection errors | Perform modular testing and validate API communication between sensors, server, and mobile app |
| Security and Privacy Implementation | The security we have our own server so we don’t rely on iot device for storing and processing data. | Users can securely log in and access only authorized system features and data. | 1 Month | Limited knowledge in mobile app security | Securing data transmission between app and server | Implement authentication, secure API endpoints, and basic data encryption |
| Quality Assurance and Testing | We cannot test it because it’s incomplete yet | Mobile app functions properly with minimal errors during navigation and data display. | 1 Month | Limited test scenarios for mobile use cases | Bugs during integration of app, backend, and sensors | Conduct unit testing, integration testing, and actual device testing |
| Deployment and Network Configuration | It’s not yet finished but we believe its 30% done. | Mobile app can connect to the server and receive real-time data through internet connection. | 1 Month | Limited experience in deployment setup | Internet connectivity issues in remote areas | Use reliable hosting services and test mobile connectivity under different network conditions |
| Technical Documentation and User Manual | Documentation for the mobile application and system components are not yet available because were not finished making the IoT device. | Users can understand how to operate the mobile app and system based on the provided manual. | 1 Month | Time constraints in writing documentation | Frequent updates due to ongoing development | Document features per module and update documentation after each development phase |
| CRITICAL POINTS TO CHECK |  |  |  | IMPORTANT REMINDER |  |  |
| - Functional Alignment: Ensuring that every feature developed serves a direct requirement necessary to achieve the purpose. - System Usability: Evaluating if the interface is intuitive for the intended end-users, focusing on user experience and technical functionality. - Data Security & Ethics: Verifying that user data is handled according to privacy standards and that the system is resilient against common vulnerabilities. - Scalability & Performance: Checking if the system remains stable under simulated “real-world” conditions. - Ethical Compliance: Ensuring all research are treated ethically, including use of AI tools, throughout the data collection phase. Queries and prompts be properly reported. |  |  |  | Notes : - Include the following upon submission : - Proposed Capstone Decomposition Chart - Sample Screen Layouts - Proposed Schedule of Presentation – 3rd week of May 2026 - Deadline of Submission : SEE MS TEAMS CHANNEL |  |  |